Weekly Activity and Progress Report – CS 440 Group 4 for Week 5

Group Members: Manan Patel, Ashton Edakkunnathu, Jay Patel, Lena Tran

Weekly In-Person Review Meeting

- When: 12-1:00 PM

- Where: Letterman Chicago Downstairs Lobby

- Missing ( why ) : N/A

- Late ( why ) : Ashton – Train Delay

Recent Progress

- Jay Patel: Fine tuned YOLO model, splicing through local camera on computer + Complete Design Doc (Scope of product + Scope of work + Summary)

- Ashton Edakkunnathu: Started annotating new data to use for current CNN yolov8 model (multiple animals + poaching) + wrapped up Naming Conventions + Definitions + Relevant Facts + Assumptions on design doc + Summary

- Manan Patel: Acquired Raspberry Pi + Camera module to broadcast video + Complete Design Doc (Summary + Finish Stakeholders + Mandated Constraints)

- Lena Tran: Completed Design doc (overview + Purpose + diagrams on design doc + Summary) + updated Jira + Researched Supabase as cloud storage for implementation project (currently trying different schemas before initialization)

Current Action Items ( Work In Progress )

- Jay Patel:

  - Implementation:

    - Initializing Raspberry Pi + Camera module in code

  - Design:

    - Part 2 of Design Doc (12-13)

- Ashton Edakkunnathu:

  - Implementation:

    - Continue annotating new data to use for current CNN yolov8 model (multiple animals + poaching)

  - Design: Start part 4 of Design Doc (28-30)

- Manan Patel:

  - Implementation:

    - Research pre-built drones to integrate with current hardware system

  - Design:

    - Part 2 of Design Doc (9-11)

- Lena Tran:

  - Implementation:

    - Continue researching + initializing Supabase to be compatible hardware and software

  - Design:

    - Part 3 of Design Doc (22-24)